Table of Contents

# Monthly Progress Report — MSc DFT AI Assistant (Modules #4–#7)

Project: AI-Driven Assistant for Applicants to NUS MSc in Digital Financial Technology (FT5007 internal capstone) Scope owned: MVP items #4–#7 — Application Checklist, Status Tracking & Reminders, Program Comparison, Course & Career Recommendation Reporting period: June 2026 (from a standing start to a working, tested system) Status: On track · 267 automated tests passing · core features demonstrable end-to-end

## 1. Executive Summary

Over this period I built, from zero, the four assistant agents I am responsible for (#4–#7) into a working, tested, offline-capable system, and then deepened three of them to production-shaped quality. The system now:

- Generates personalised application checklists and identifies missing documents (#4);

- Translates application status, plans milestone reminders, and sends real email notifications over SMTP (#5);

- Produces objective, sourced program comparisons that cleanly separate verified facts from AI synthesis and never make unsupported rankings (#6);

- Recommends courses and career paths using a progress-aware engine where rules build a candidate set and the LLM selects within it under strict validation (#7).

The work was delivered under a disciplined engineering process (specification → plan → test-driven implementation → independent code review), resulting in 267 passing automated tests, a 12/12 evaluation scorecard, zero hardcoded secrets, and full offline operability. Real-world grounding was achieved by integrating live NUSMods course data and verified competitor program data, and by successfully sending a real reminder email through a configured mail server.

## 2. Responsibilities & Context

The overall product is a supervisor-plus-specialist-agent system intended to replace a large share of Level-1/Level-2 human support across the student lifecycle. My remit is four of the nine MVP capabilities:

| # | Module | Capability | Primary intents |
| --- | --- | --- | --- |
| 4 | Checklist | Personalised document checklist + missing-item detection | generate_application_checklist, check_missing_documents |
| 5 | Tracker | Status translation + proactive reminders (now with real email) | get_application_status, configure_reminders |
| 6 | Comparator | Objective program comparison + goal-fit narrative | compare_programs |
| 7 | Navigator | Course recommendation + career/skill-gap guidance | recommend_courses, recommend_career_path |

A guiding architectural principle was adopted and held throughout: decisions are made by deterministic rules; the LLM only phrases (and, where introduced, selects within guardrails). This keeps outputs reproducible, auditable, testable offline, and free of fabrication — properties the project’s compliance requirements demand.

## 3. What Was Built

### Phase 1 — Foundation: four working agents

- Established the shared contract layer: a single UserProfile input model and a uniform AgentResponse envelope, so every agent and every consumer speaks one language.

- Implemented deterministic rule engines for all four agents, with the LLM layer degrading gracefully to templates when no API key is configured.

- Mocked external systems (admissions/CRM) behind API-shaped interfaces so they can be swapped for real integrations later.

- Added supporting infrastructure beyond the core four: a natural-language admin authoring tool (edit data files in plain language with validation, diff, archival, audit log, and rollback) and a graded data-refresh pipeline that pulls real NUSMods course data.

### Phase 2 — Research foundations (directions B → A → C)

- B — Quality evaluation framework: a deterministic scorecard (eval.runner) over a hand-labelled case set, used as a regression gate. 12/12 baseline maintained throughout the month.

- A — Retrieval + threshold calibration: a curated knowledge base with a pluggable retriever (offline BM25 default; embedding backend when configured). Integrated a local Ollama nomic-embed-text model, empirically compared BM25 vs. embedding (BM25 accuracy 1.0 vs. embedding 0.92), and calibrated per-backend thresholds so policy-sensitive questions safely escalate to humans.

- C — Personalisation taxonomy + fairness: an ESCO/O*NET-referenced skill taxonomy and a pluggable skill matcher, with a consent gate (opt-out → generic guidance) and a fairness invariant (the capability text used for inference excludes nationality/country).

### Phase 3 — Feature deepening (the month’s main delivery)

#6 Comparator v3 — fact/synthesis separation. Upgraded each comparison cell to a three-state model (verified / unknown / synthesis); restructured the engine so each row’s facts are kept separate from AI synthesis (fit scores, narrative); expanded the comparison table to the 8 PDF-mandated dimensions; and replaced a prompt-only safeguard with a deterministic anti-ranking guard that rejects any “X is better than Y” language and falls back to a safe template. A final review caught and fixed a real bypass (plural phrasing such as “best programmes”).

#5 Tracker — real notification engine with email. Turned reminders into a true proactive-notification engine: a configure_reminders action (channels / frequency / per-milestone mute), daily-digest grouping, and a deduplicated delivery model (due_now preview + dispatch_due that records what was sent so nothing fires twice). Introduced a pluggable Notifier seam and implemented real SMTP email (stdlib, with implicit-SSL support for providers like 163/QQ). Credentials are read from environment/local file only (never committed). A real reminder email was successfully delivered end-to-end during verification; with no mail server configured, the system degrades to record-only and stays fully offline.

#7 Navigator — progress-aware, LLM-constrained recommendation. Replaced the fixed role→module table with a rules-build-candidates / LLM-selects-within-them design: rules assemble a candidate pool (curated role modules ∪ gap-addressing modules, minus already-completed), the LLM picks an ordered shortlist only from candidate codes (invented codes are dropped; offline/invalid → deterministic ranking). Completed courses now (a) shrink skill gaps via a new module→skill map, (b) are excluded from recommendations and marked “done”, and (c) feed accurate, non-double-counted graduation progress. Split the two intents into distinct course- vs. career-focused views, and added a soft warning for unrecognised completed-course codes. A final code review confirmed the guardrail cannot be bypassed and the degrade path is safe, and surfaced one consent fix (now applied): under opt-out, the LLM is not consulted at all, so personalised gap data never leaves the system.

## 4. Key Metrics

| Metric | Value |
| --- | --- |
| Automated tests passing | 267 passed, 1 skipped |
| Test files | 28 |
| Evaluation scorecard (regression gate) | 12 / 12 |
| Production source code | ~5,900 lines (excl. tests) |
| Design documents (specs/plans/designs) | 22 |
| External data integrations | Live NUSMods catalog; verified competitor program dataset (NUS/SMU/NTU/HKUST) |
| Real email delivery | Verified (SENT: True) over configured SMTP |
| Hardcoded secrets | 0 (env / gitignored local file only) |
| Offline operability | Full (no network/API key required for agents or tests) |

## 5. Engineering Practices

A consistent, auditable workflow was used for every non-trivial change:

Brainstorm (clarify intent, trade-offs)
        ↓
Write specification  → committed design doc
        ↓
Write implementation plan  → bite-sized, test-first tasks
        ↓
Subagent-driven implementation  (TDD: red → green → refactor, per task)
        ↓
Independent code review  → fix-then-ship
        ↓
Commit (one logical change per commit)

- Test-driven development throughout: a failing test precedes every implementation step.

- Deterministic, offline tests: the LLM and all network calls are mocked; the suite never touches a real endpoint.

- Independent final reviews (including deep reviews focused on safety guardrails) caught two real defects this month — an anti-ranking bypass (#6) and a consent leak (#7) — both fixed before sign-off.

- Living documentation: a single authoritative project overview plus a per-change changelog, kept in sync via an editor reminder hook.

## 6. Compliance & Safety Highlights

These directly address the capstone’s stated requirements:

- No fabrication. Recommended/compared items come only from curated, sourced datasets; the #7 selector validates every LLM choice against a real candidate set; the #6 narrative is guarded against unsupported rankings.

- Fact vs. inference is explicit. #6 tags every comparison cell (verified / unknown / synthesis) and separates the fact table from AI synthesis; answers carry an official/advisory/recommendation type.

- Consent and fairness. Opt-out suppresses personalised inference end-to-end (including, after this month’s fix, not sending it to the LLM); nationality is excluded from skill inference.

- Safe degradation. Every external dependency (LLM, embeddings, email) fails safe to a deterministic offline path rather than crashing.

- Auditability & least exposure. Admin edits are validated, versioned, and logged; secrets live only in gitignored local files or environment variables.

## 7. Risks & Known Limitations

| Item | Note |
| --- | --- |
| External systems are mocked | Admissions/CRM/SIS integrations are API-shaped mocks; real connection is future work. |
| Completed-course data is self-reported | Students type module codes (soft validation added); a real Student Information System feed is future work. |
| Course catalog is a NUSMods subset | A genuinely-taken module outside our subset is flagged “please verify”, not wrong. |
| Module→skill map is a curated seed | Editorial mapping; can be refined by staff over time. |
| LLM selection requires a key for the richest output | Without a key the system uses deterministic ranking (fully functional, reproducible). |

## 8. Next Steps (candidates)

- Extend the evaluation scorecard to cover #5 and #6 (currently #4 + #7), hardening the regression net.

- Deepen retrieval evaluation with a larger labelled query set and recall@k metrics.

- Wire the module→skill map into the admin authoring tool so staff can maintain it.

- Optional: real Student Information System / admissions API integration to replace mocks.

Prepared as a monthly summary of work on MSc DFT assistant modules #4–#7. Supporting detail: see the project overview (docs/00-project-overview.md), per-module design docs (docs/07–docs/10), specs/plans (docs/superpowers/), and the changelog (CHANGELOG.md).